## Slide 1: PROGRESS REPORT
Title: Twitter (X) Real-Time Data Engineering Pipeline

## Slide 2: STATUS SUMMARY
Project progressing successfully and currently on track.
Completed real-time Kafka streaming pipeline setup.
Producer-consumer communication tested successfully.
Real-time tweet streaming verified using Kafka topic.
Current project completion status: approximately 70%.
Next phase focuses on Power BI dashboard integration.

## Slide 3: PROGRESS
COMPLETED WORK
NEXT PHASE
Build Power BI dashboard from streamed data.
Add CSV export or database storage in consumer.
Prepare sentiment analysis visuals and KPI charts.
Need final dashboard integration and formatting.
Improve consumer output for visualization-ready data.
Clean noisy tweet records before dashboarding.

## Slide 4: ATTENTION AREAS
ISSUES TO ADDRESS
Dashboard output is not yet finalized.
Formatting and data refresh strategy still need completion.
REMEDIAL ACTIONS
Current delays mainly affect dashboard preparation.
No major technical blockers in the Kafka pipeline itself.

## Slide 5: SCHEDULE
KEY DATES
Dataset and Kafka setup completed.
Power BI dashboard completion is the next milestone.
Project schedule is aligned with completion of the visualization layer.
Final presentation and report follow after dashboard completion.

## Slide 6: DELIVERABLES
MAIN CRITICAL DELIVERABLES
Kafka streaming infrastructure
Producer and consumer scripts
Dataset integration and validation
CONFIDENCE RATING
Strong confidence that the remaining dashboard work will be completed on schedule.
Current pipeline components are stable and working.

## Slide 7: COSTS
PROJECTED COSTS
Project uses low-cost academic resources.
No significant infrastructure spending required.
COST STATUS
Project remains within an affordable setup.
No major budget risk for current scope.

## Slide 8: TECHNOLOGY
TECHNICAL PROBLEMS SOLVED
Streaming pipeline works offline on local Kafka setup.
TECH DEPENDENCIES
Main dependency is completing the Power BI visualization layer.
OPEN TECHNICAL ITEMS
Need final verification of dashboard refresh and output formatting.

## Slide 9: RESOURCES
PROJECT RESOURCES
PROJECT NEEDS
Stable Kafka, Python, and Power BI environment.
Clear project documentation and screenshot evidence.
Need a clean, professional dashboard with live analytics.
Need final output to clearly communicate streaming insights.

## Slide 10: GOALS FOR NEXT REVIEW
NEXT REVIEW DATE: JULY 20XX
Implement CSV export from consumer.
Connect data to Power BI and build charts.
Prepare final report and presentation.
GOALS
Project owner will complete dashboard and reporting tasks before the next review.
ACTION PLAN

## Slide 11: THANK YOU
Anish Khobragade
Master's Student - Data Analytics
San Jose State University
Real-Time Twitter Streaming Analytics Project