## Slide 1: PROGRESS REPORT
Title: - Twitter (X) Real-Time Data Engineering Pipeline.

## Slide 2: STATUS SUMMARY
Project is progressing successfully and currently on track. Real-time Kafka streaming pipeline has been successfully implemented.
Producer-consumer communication has been verified.
Live tweet streaming using Kafka topic has been tested successfully.
Current project completion status is approximately 70%.
Next phase focuses on analytics and Power BI dashboard integration

## Slide 3: PROGRESS
Completed Work
Roadblocks
Installed and configured Apache Kafka and Zookeeper.
Configured Java 17 environment for Kafka services.
Converted CSV dataset into JSON format for streaming.
Developed Kafka Producer and Consumer using Python.
Successfully implemented and verified real-time tweet streaming pipeline.
Power BI dashboard integration is in progress.
CSV export functionality still needs implementation.
Dataset requires additional cleaning and preprocessing.

## Slide 4: ATTENTION AREAS
Current Challenges
Power BI dashboard integration is still in progress.
Consumer needs modification for CSV export functionality.
Dataset contains duplicate and noisy tweet records.
Data preprocessing and cleaning improvements are required.
Areas Requiring Focus
Improve dashboard refresh handling.
Optimize data formatting for visualization.
Enhance analytics layer for better insights.

## Slide 5: TECHNOLOGY
Technologies Used
Python for Producer and Consumer development
Apache Kafka for real-time data streaming
Zookeeper for Kafka coordination
Java 17 runtime environment
JSON format for event-based data streaming
Power BI for analytics and dashboard visualization
d

## Slide 6: Deliverables
Main Critical Deliverables
Kafka streaming infrastructure.
Real-time producer-consumer pipeline.
JSON tweet event streaming system.
Kafka topic-based communication.
Streaming validation screenshots.
Project documentation.
Power BI dashboard (upcoming).
s
s

## Slide 7: COSTS
Projection Of Costs
Project Cost Overview
Project developed mainly using open-source technologies.
Apache Kafka and ZooKeeper used for streaming infrastructure.
Python used for producer-consumer implementation.
Power BI used for visualization and analytics.
j
j

## Slide 8: RESOURCES
Project Resources
Dataset Information
Twitter sentiment dataset.
Apache Kafka local broker environment.
Zookeeper coordination service.
Python Kafka libraries.
Power BI dashboard platform.
Project screenshots and documentation.
Dataset fields include:
tweet_id
entity
sentiment
tweet text

## Slide 9: GOALS FOR NEXT REVIEW
Upcoming Tasks
Modify consumer to export streamed data into CSV.
Connect CSV output with Power BI.
Develop sentiment analytics dashboard.
Create charts and KPI visualizations.
Implement data cleaning and preprocessing.
Finalize end-to-end analytics pipeline.
Expected Outcome
Fully functional real-time streaming analytics dashboard.
Complete end-to-end data engineering pipeline.
s

## Slide 10: Thank You